## Four P's of Software Project Management

The  effective   software  project  management Focuses  on  four   P's.

- The  People

- The  Product

- The  Process

- The  Project

The People

The  following categories of people are involved in the software process.

- Senior  Managers

- Project Managers

- Practitioners

- Customers

- End Users

Senior  Managers define the  business  issue. Project Managers plan,motivate, Organize  and  control  the  practitioners  who  do  the Software  work.Practitioners deliver  the technical   skills  that  are necessary  to  engineer a  product  or  application.Customer specifies  the  requirements  for  the software  to  be developed.End Users interact  with the  software once  it   is released.

The Product

Before  a  software  project  is  planned, the  product  objectives  and  scope  should  be  established, technical  and  management   constraints  should   be  identified. Without  this  information  it  is  impossible  to  define   a  reasonable   cost, amount  of  risk   involved, the  project  schedule etc. A  software  project  scope  must  be  unambiguous     and understandable  at  the  management   and   technical    levels. To  develop  a  reasonable project  plan  we  have  to  functionally   decompose  the   problem to  be  solved.

The  Process

Here  the  important  thing  is  to   select   an appropriate  process  model  to  develop  the  software.There  are different  process  models  available.They  are Water  fall  model,Iterative  water fall  model,Prototyping  model,Evolutionary  model,RAD(Rapid  Application  Development) model, Spiral model.In practice we  may  use  any  one  of  the  above    models  or a   combination  of  the  above   models.

The Project

In  order to manage  a  successful  software  project,we  must  understand  what  can  go  wrong (so  that  problems  can be Avoided)and  how to  do it  right. A  project  is  a  series  of steps  where we  need  to  make  accurate  decision  so as to  make  a  successful  project.

## Software Development Myths

Pressman (1997) describes a number of common beliefs or myths that software managers, customers, and developers believe falsely. He describes these myths as ``misleading attitudes that have caused serious problems.'' We look at these myths to see why they are false, and why they lead to trouble.

Software Management Myths. Pressman describes managers' beliefs in the following mythology as grasping at straws:

- Development problems can be solved by developing and documenting standards.Standards have been developed by companies and standards organizations. They can be very useful. However, they are frequently ignored by developers because they are irrelevant and incomplete, and sometimes incomprehensible.

- Development problems can be solved by using state-of-the art tools. Tools may help, but there is no magic. Problem solving requires more than tools, it requires great understanding. As Fred Brooks (1987) says, there is no silver bullet to slay the software development werewolf.

- When schedules slip, just add more people This solution seems intuitive: if there is too much work for the current team, just enlarge it. Unfortunately, increasing team size increases communication overhead. New workers must learn project details taking up the time of those who are already immersed in the project. Also, a larger team has many more communication links, which slows progress. Fred Brooks (1975) gives us one of the most famous software engineering maxims, which is not a myth, ``adding people to a late project makes it later.''

Software Customer Myths. Customers often vastly underestimate the difficulty of developing software. Sometimes marketing people encourage customers in their misbeliefs.

- Change is easily accommodated, since software is malleable.

Software can certainly be changed, but often changes after release can require an enormous amount of labor.

- A general statement of need is sufficient to start coding

This myth reminds me of a cartoon that I used to post on my door. It showed the software manager talking to a group of programmers, with the quote: ``You programmers just start coding while I go down and find out what they want the program to do.'' This scenario is an exaggeration. However, for developers to have a chance to satisfy the customers requirements, they need detailed descriptions of these requirements. Developers cannot read the minds of customers.

Developer Myths. Developers often want to be artists (or artisans), but the software development craft is becoming an engineering discipline. However myths remain:

- The job is done when the code is delivered.

Commercially successful software may be used for decades. Developers must continually maintain such software: they add features and repair bugs. Maintenance costs predominate over all other costs; maintenance may be 70% of the development costs. This myth is true only for shelfware --- software that is never used, and there are no customers for next release of a shelfware product.

- Project success depends solely on the quality of the delivered program.

Documentation and software configuration information is very important to the quality. After functionality, maintainability, see the preceding myth, is of critical importance. Developers must maintain the software and they need good design documents, test data, etc to do their job.

- You can't assess software quality until the program is running.
There are static ways to evaluate quality without running a program. Software reviews can effectively determine the quality of requirements documents, design documents, test plans, and code. Formal (mathematical) analyses are often used to verify safety critical software, software security factors, and very-high reliability software.

Software Development is a Layered Technology:

Software development is totally a layered technology. That means, to develop software one will have to go from one layer to another. The layers are related and each layer demands the fulfillment of the previous layer. Figure below is the upward flowchart of the layers of software development.

01.A Quality Focus: Software engineering must rest on an organizational commitment to quality. Total quality management and similar philosophies foster a continuous process improvement culture, and this culture ultimately leads to the development of increasingly more mature approaches to software engineering. The bedrock that supports software engineering is a quality focus.

02.Process: The foundation for software engineering is the process layer. Process defines a framework for a set of Key Process Areas (KPAs) that must be established for effective delivery of software engineering technology. This establishes the context in which technical methods are applied, work products such as models, documents, data, reports, forms, etc. are produced, milestones are established, quality is ensured, and change is properly managed.

03. Methods: Software engineering methods provide the technical how-to's for building software. Methods will include requirements analysis, design, program construction, testing, and support. This relies on a set of basic principles that govern each area of the technology and include modeling activities and other descriptive techniques.

04. Tools: Software engineering tools provide automated or semi-automated support for the process and the methods. When tools are integrated so that information created by one tool can be used by another, a system for the support of software development, called computer-aided software engineering, is established.

### Difference between Testing and Debugging

Debugging is a process of line by line execution(White Box Testing) of the code/ script with the intent of finding errors/ fixing the defects. Testing is a process of finding the defects from a user perspective(Black Box Testing).

Exact Distinction between Testing and Debugging

| Testing | Debugging |
| --- | --- |
| 1. Testing always starts with known conditions, uses predefined methods, and has predictable outcomes too. | 1. Debugging starts from possibly un-known initial conditions and its end cannot be predicted, apart from statistically. |
| 2. Testing can and should definitely be planned, designed, and scheduled. | 2. The procedures for, and period of, debugging cannot be so constrained. |
| 3. It proves a programmers failure. | 3. It is the programmer’s vindication. |
| 4. It is a demonstration of error or apparent correctness. | 4. It is always treated as a deductive process. |
| 5. Testing as executed should strive to be predictable, dull, constrained, rigid, and inhuman. | 5. Debugging demands intuitive leaps, conjectures, experimentation, and some freedom also. |
| 6. Much of the testing can be done without design knowledge. | 6. Debugging is impossible without detailed design knowledge. |
| 7. It can often be done by an outsider. | 7. It must be done by an insider. |
| 8. Much of test execution and design can be automated. | 8. Automated debugging is still a dream for programmers. |
| 9. Testing purpose is to find bug. | 9. Debugging purpose is to find cause of bug. |

Conclusion

This is all I know about Difference between Testing and Debugging, but the big difference is that debugging is conducted by a programmer and the programmers fix the errors during debugging phase. Testers never fix the errors, but rather fined them and return to programmer.

### Umbrella Activities:

The phases and related steps of the generic view of software engineering are complemented by a number of umbrella activities. Typical activities in this category include:

- Software project tracking and control: When plan, tasks, models all have been done then a network of software engineering tasks that will enable to get the job done on time will have to be created.

- Formal technical reviews: This includes reviewing the techniques that has been used in the project.

- Software quality assurance: This is very important to ensure the quality measurement of each part to ensure them.

- Software configuration management: Software configuration management (SCM) is a set of activities designed to control change by identifying the work products that are likely to change, establishing relationships among them, defining mechanisms for managing different versions of these work products.

5.Document preparation and production: All the project planning and other activities should be hardly copied and the production get started here.

6.Re-usability management: This includes the backing up of each part of the software project they can be corrected or any kind of support can be given to them later to update or upgrade the software at user/time demand.

7.Measurement & Metrics: This will include all the measurement of every aspects of the software project.

8.Risk management:Risk management is a series of steps that help a software team to understand and manage uncertainty. It’s a really good idea to identify it, assess its probability of occurrence, estimate its impact, and establish a contingency plan that─ ‘should the problem actually occur’.